1. What is Test Planning? Explain the main steps involved in the test planning process.

* Definition: Test planning is the foundational management activity where the scope, objectives, resources, schedule, estimation, and deliverables of testing are defined before execution begins.

* Main Steps:

* Analyze the Product/Scope: Understand business requirements, user stories, and system architecture.

* Define Test Strategy: Choose testing types, tools, and automation frameworks.

* Resource & Environment Planning: Identify team roles, hardware, software, and test data requirements.

* Schedule Estimation: Estimate timelines for test case writing, execution, and reporting.

* Risk Identification: Anticipate potential bottlenecks (e.g., delayed builds, resource unavailability) and mitigation plans.

* Document the Test Plan: Write and get formal sign-off on the Master Test Plan document.

2. What is a Test Strategy? Explain its importance in software testing.

* Definition: A high-level, organizational document that outlines the general testing approach, methodologies, standards, and testing types to be applied across projects or an entire company.

* Importance: It provides standardized guidelines, ensures consistency across multiple projects, helps align stakeholder expectations, and defines reusable frameworks and toolsets.

3. What is a Test Plan? Explain the major contents of a Test Plan.

* Definition: A project-specific document that details the scope, approach, resources, schedule, and test items for a particular software release.

* Major Contents:

* Test Plan Identifier & Introduction: Project background and goals.

* Scope: Features to be tested (in-scope) and not to be tested (out-of-scope).

* Test Approach / Methodology: Levels of testing (unit, integration, system).

* Pass/Fail Criteria: Conditions for starting and concluding test cycles.

* Test Environment & Deliverables: Test servers, tools, logs, and reports.

* Responsibilities & Schedule: Who tests what and when.

4. Differentiate between a Test Strategy and a Test Plan.

| Feature | Test Strategy | Test Plan |

|---|---|---|

| Scope | High-level, organization-wide or multi-project. | Specific to a single project or release. |

| Author | QA Manager / Director. | Test Lead / QA Lead. |

| Content | General guidelines, testing types, and standard tools. | Specific schedules, resources, tasks, and environment details. |

| Change Frequency | Rarely changes over time. | Frequently updated as the project evolves. |

5. What are the main goals and objectives of software testing? Explain.

* Goals: To evaluate software quality, uncover hidden defects, and ensure the product satisfies user requirements before deployment.

* Objectives:

* Defect Prevention & Detection: Finding bugs early to reduce fix costs.

* Quality Assurance: Validating functional correctness and non-functional aspects (performance, security).

* Risk Mitigation: Lowering the probability of critical failures in production.

* Customer Confidence: Ensuring the end-user gets a stable, reliable application.

6. What are Test Phases? Explain the different phases of software testing.

* Test Phases represent sequential stages in the SDLC where different levels and types of testing are executed:

* Unit Testing: Performed by developers on individual functions, classes, or modules.

* Integration Testing: Testing the interactions and data flow between combined modules or APIs.

* System Testing: Testing the complete, integrated software application against overall requirements.

* Acceptance Testing (UAT): Performed by end-users or clients to confirm business readiness.

7. What factors should be considered while developing a Test Strategy?

* Project complexity and domain criticality (e.g., healthcare vs. gaming).

* Budget and delivery timelines.

* Team skill levels and availability.

* Availability of testing tools and automation infrastructure.

* Risk assessment and regulatory compliance standards.

8. Explain the resource requirements needed for software testing.

* Human Resources: QA Engineers, Test Leads, Automation Specialists, and Domain Experts.

* Hardware & Infrastructure: Test servers, mobile devices, operating systems, and network simulators.

* Software Tools: Defect tracking tools (Jira), test management tools, automation frameworks (Selenium, Playwright), and performance testers (JMeter).

* Test Data: Clean, representative datasets for realistic scenario execution.

9. What is a Test Schedule? Explain the importance of scheduling in software testing.

* Definition: A timeline outlining the exact start and end dates for test planning, design, execution, and sign-off activities.

* Importance: It ensures synchronization with development release milestones, allocates adequate time for thorough regression testing, and prevents chaotic last-minute testing crunches.

10. What is a Test Case? Explain the main components of a test case.

* Definition: A set of conditions, inputs, and expected outcomes designed by a tester to verify a specific feature of an application.

* Main Components:

* Test Case ID & Title

* Pre-conditions (required initial state)

* Test Steps (actions to perform)

* Test Data (inputs to enter)

* Expected Result (what should happen)

* Actual Result & Status (Pass/Fail)

11. Explain the process of designing and writing effective test cases.

* Analyze Requirements: Review user stories and functional specs thoroughly.

* Identify Test Scenarios: Determine what needs to be tested for each requirement.

* Apply Test Techniques: Use Equivalence Partitioning and Boundary Value Analysis to cover edge cases.

* Draft Test Steps: Write clear, concise, and sequential steps.

* Peer Review: Have team members review test cases for clarity, redundancy, and coverage.

12. What is Bug Reporting? Explain the important information included in a bug report.

* Definition: The formal process of logging and communicating identified software defects to the development team.

* Important Information: Bug ID, Title, Detailed Description, Steps to Reproduce, Expected vs. Actual Result, Severity & Priority, Environment details, and supporting screenshots or error logs.

13. Explain the Bug Life Cycle in software testing.

* New: Bug is logged and posted.

* Assigned: Bug is assigned to a developer.

* Open: Developer starts investigating.

* Fixed: Developer codes a fix.

* Retest: QA tests the fix.

* Verified: QA confirms the bug is resolved.

* Closed: Bug lifecycle ends successfully. (Alternative paths include Reopened, Rejected, or Deferred).

14. What are Test Metrics? Explain their importance in measuring testing activities.

* Definition: Quantitative data points used to measure the progress, quality, and efficiency of testing processes.

* Importance: They help managers track test coverage, evaluate product readiness, identify defect trends, and make data-driven go/no-go release decisions.

15. Explain different types of testing metrics used in software testing.

* Defect Density: Number of defects found per module or KLOC (thousand lines of code).

* Test Case Execution Status: Percentage of test cases passed, failed, or blocked.

* Defect Rejection Rate: Percentage of reported bugs rejected by developers.

* Test Coverage: Percentage of requirements or code covered by test cases.

16. What are Test Case Design Techniques? Explain their importance in software testing.

* Definition: Systematic methodologies used to design high-quality, efficient test cases.

* Importance: They help testers select a smaller, highly effective subset of test cases that catch maximum defects, avoiding redundant testing and reducing testing time.

17. What is Equivalence Partitioning? Explain with a suitable example.

* Definition: A black-box technique that divides input data into valid and invalid partitions where all data in a partition is expected to behave identically.

* Example: Age field accepting values between 18 and 60.

* Valid Partition: [18 to 60] (e.g., test with 30).

* Invalid Partitions: [< 18] (e.g., 15) and [> 60] (e.g., 65).

18. What is Boundary Value Analysis? Explain with a suitable example.

* Definition: A test design technique focused on testing values at the extreme edges (boundaries) of input partitions, as defects frequently occur at boundaries.

* Example: For an input range of 1 to 100, BVA tests:

* Just below lower bound: 0

* Lower bound: 1

* Just above lower bound: 2

* Just below upper bound: 99

* Upper bound: 100

* Just above upper bound: 101

19. Differentiate between Equivalence Partitioning and Boundary Value Analysis.

| Feature | Equivalence Partitioning (EP) | Boundary Value Analysis (BVA) |

|---|---|---|

| Focus | Divides data into valid and invalid ranges/classes. | Focuses strictly on boundary values of those partitions. |

| Test Data Selection | Any representative value from within a partition is chosen. | Values at, immediately below, and immediately above edges are chosen. |

| Defect Detection | Finds general logic and classification errors. | Finds off-by-one errors and edge calculation bugs. |

20. What is Test Case Planning? Explain the steps involved in test case planning.

* Definition: The operational process of organizing, assigning, and scheduling test case creation and execution tasks among team members.

* Steps:

* Review project scope and testing timelines.

* Allocate functional modules to specific QA team members.

* Set deadlines for test case authoring and reviews.

* Define test execution cycles and priority orders.